Guide on how to prioritise and address accessibility issues for Granhub

To prioritise and address accessibility issues effectively on the Granhub website, follow this structured, practical approach tailored for both business impact and WCAG compliance.

1. Categorise Issues by Severity

Start by assigning each issue a severity level based on its impact on users:

| Severity | Description | Example |
| --- | --- | --- |
| High | Blocks access or task completion for users with disabilities | No keyboard access to navigation menu |
| Medium | Causes confusion, increases effort, or degrades experience | Poor colour contrast on key buttons |
| Low | Minor issues or enhancements | Decorative image missing alt="" |

✅ Tip: Use this severity to drive priorities — address High > Medium > Low.

🔹 2. Map Issues to WCAG Criteria

Each issue should be tagged with its WCAG 2.2 Level A or AA reference, such as:

- 1.4.3 Contrast (Minimum) – for text contrast issues

- 2.1.1 Keyboard – for inaccessible elements by keyboard

- 4.1.2 Name, Role, Value – for incorrect ARIA implementation

📌 Why? This helps track compliance and clarify remediation requirements for developers.

🔹 3. Group Issues by Page and Type

Organise findings to avoid duplication and identify reusable solutions:

- Group by Page or Template (e.g. Homepage, Product page, Checkout)

- Group by Issue Type (e.g. Forms, Navigation, Visuals, Interactive components)

📋 Use a spreadsheet or ticketing system with filters to sort by page, severity, and fix status.

🔹 4. Fix Quick Wins First (Low Effort, High Impact)

Start with high-priority items that are easy to fix:

| Issue | Priority | Effort | Suggested Action |
| --- | --- | --- | --- |
| Missing focus indicator | High | Low | Add :focus styles in CSS |
| Low text contrast | Medium | Low | Adjust colours to meet contrast ratio |
| Missing alt text | Medium | Low | Add alt attributes to meaningful images |

🛠 These fixes build momentum and demonstrate progress quickly.

🔹 5. Create an Accessibility Remediation Plan

Break the remediation process into sprints or phases, such as:

🔸 Phase 1 – Critical Access Issues (High severity)

- Fix keyboard navigation and screen reader blockers

- Make forms usable with proper labels and error feedback

🔸 Phase 2 – User Experience Enhancements (Medium severity)

- Improve contrast, semantic HTML, and focus orders

- Enhance ARIA use in dynamic content (modals, accordions)

🔸 Phase 3 – Mobile & Content Accessibility (Low severity)

- Ensure responsive layouts support screen readers

- Review language simplicity and media alternatives

🔹 6. Assign Owners and Set Deadlines

For each issue or group of issues:

- Assign to a specific developer/designer

- Include WCAG reference, description, and suggested fix

- Set a realistic deadline and track progress

🎯 Use tools like Jira, Trello, Asana, or GitHub Issues.

🔹 7. Test Fixes and Validate

Once changes are implemented:

- Retest manually (keyboard, screen reader, etc.)

- Use automated tools (axe DevTools, WAVE, Lighthouse)

- Confirm with users with disabilities (if possible)

📤 Document fixes and confirm they meet WCAG criteria.

🔹 8. Prevent Future Issues

- Train developers and content creators in accessibility

- Create an accessibility checklist for new features

- Embed accessibility into design and code review processes

🔹 Summary: Prioritisation Matrix

| Priority Level | Impact on Users | Fix Urgency |
| --- | --- | --- |
| P1 – Critical | Site unusable for some users | Fix immediately |
| P2 – Major | Causes user frustration/confusion | Fix in next sprint |
| P3 – Minor | Minor annoyance or cosmetic issue | Fix when possible |