My Professional Recommendations on the Grandparents Online Platform – next 12 Month Strategic Development Roadmap

Phase 1 (Months 1–3): Strengthen Core Experience

Enhancements

- Introduce a “Core Experience Metrics Dashboard” tracking DAU, session time, message volume, and AI interaction rate.

- Add “Onboarding AI coach” that helps new users explore features.

- Start with text and voice prompts, evolve into full voice AI later — de-risk development.

- Test the Family Memory Vault MVP using text/audio first before generating videos (reduce cost & complexity).

- Conduct 5–10 pilot interviews with seniors to validate usability and emotional impact.

What I can do:

- Create MVP scope documentation, prioritising minimal viable features and mapping user journeys.

- Design user testing scripts for early pilot sessions.

- Build feature scoring matrix (value vs effort) for phased rollout.

Phase 2 (Months 4–6): Monetisation & Partnerships

Enhancements

- Create a business model canvas identifying core partners, key activities, and cost/revenue structure.

- Validate pricing tiers with surveys or focus groups.

- Set specific KPIs: e.g., 10% conversion to premium within 3 months.

- Formalise ethical advertising framework (avoid intrusive ads, ensure transparency).

- Start B2B pilot with one council or charity first.

What I can do:

- Develop monetisation strategy report including TAM/SAM/SOM market sizing.

- Draft partnership outreach templates and ROI proposals.

- Design KPI dashboard in Excel or Power BI for monthly monitoring.

Phase 3 (Months 7–9): AI & Content Innovation

Enhancements

- Add data ethics policy for AI features (especially health tracking & emotion recognition).

- Introduce a feedback loop — use data from user emotion analysis to improve content recommendations.

- Partner with educational institutions for “Adopt a Grandparent” pilots with defined learning outcomes.

- Prioritise localisation testing for multilingual users before full rollout.

What I can do:

- Create AI feature requirement documents (functional + ethical considerations).

- Develop user flow diagrams for AI Story Creator and Translation modules.

- Work with data scientists to define emotion detection KPIs (accuracy, false positives, etc.).

Cross-Phase Improvements

| Focus Area | Recommendation | Deliverable I Can Create |
| --- | --- | --- |
| Data & Analytics | Define north-star metrics (DAU, retention, engagement, subscription conversion) | Analytics KPI framework & dashboard template |
| User Research | Conduct persona mapping for 3 senior user archetypes (tech-comfortable, cautious, assisted) | Persona profiles + empathy maps |
| Product Management | Add Gantt + dependency view for roadmap execution | 12-month implementation timeline (Excel/Smartsheet) |
| Risk Management | Identify data, tech, and ethical risks; define mitigations | Risk register & mitigation plan |
| Marketing & Growth | Develop acquisition funnel and referral strategy (“Invite your family” loop) | Go-to-market plan |
| Governance | Ensure compliance with GDPR & accessibility (WCAG 2.2, ISO 9241-210) | Compliance checklist document |

Suggested Deliverables (What I Can Do Next)

If you’d like, I can produce the following complete professional pack for your leadership team:

- Strategic Roadmap (PowerPoint or PDF) – with timelines, milestones, dependencies, KPIs, and visuals.

- Business Model Canvas – revenue, partnerships, and value proposition visualisation.

- KPI & Analytics Dashboard (Excel) – for tracking engagement, retention, and conversion.

- Risk Register & Mitigation Plan (Excel) – data, tech, compliance, and timeline risks.

- Feature Prioritisation Matrix – MoSCoW or RICE framework for what to build first.

- User Personas & Journey Maps – showing emotional and practical motivations of senior users.

Strategic Summary

Vision Reinforcement:

To become the world’s most trusted digital companion for grandparents—bridging generations through stories, empathy, and technology.

Analyst’s Summary:
This concept has both social good and commercial viability, but must transition from idea to validated execution with measurable data, phased MVPs, and compliance controls.
Focusing early on trust, usability, and emotional connection will build the foundation for sustainable monetisation and global expansion.