GranHub AI Feature Development Execution Plan (2025–2026)

Internal Implementation Guidebook

1. Objective

To design, develop, and deploy an AI-powered “Smart Companion” that enhances GranHub’s community experience by:

- Helping users find relevant discussions, summarize threads, and ask questions naturally;

- Supporting editorial and moderation teams with content tagging, spam detection, and topic clustering;

- Building long-term AI-driven personalization to increase engagement, retention, and SEO efficiency.

This plan ensures AI development is strategic, ethical, and scalable, aligned with GranHub’s goal of building an accessible and trusted online space for seniors.

2. AI Use Cases (Phase 1–3 Roadmap)

| Phase | Functionality | Description | Benefit |
| --- | --- | --- | --- |
| Phase 1: Assistive Search & Summarization (Q2–Q3 2025) | - AI-powered search bar (semantic search). - “Summarise Thread” button for long forum posts. | Uses embeddings to match intent, summarise discussions into simple language. | Improves usability and accessibility for older users. |
| Phase 2: Content Moderation & Tagging (Q3–Q4 2025) | - Auto-flag inappropriate content. - Auto-tag posts (e.g., “Health”, “Family”, “Travel”). | NLP models classify and moderate posts. | Reduces workload for moderators. |
| Phase 3: Smart Companion Chatbot (Q1–Q2 2026) | - Chat-based assistant (“GranBuddy”). - Suggests related threads, articles, or activities. | Acts as onboarding and help assistant. | Boosts engagement, reduces drop-offs. |

Figure 1: Placeholder — “AI Roadmap Overview Diagram”.

3. Functional Overview

3.1 End-User Experience

- Smart Search Bar:
Users type questions in natural language: “What’s the best smartphone for grandparents?”
→ System returns top 3 relevant discussions and a short AI-generated summary.

- Summarise Thread Button:
For long forum threads, users can click “Summarize” to generate a short, plain-language summary.

- GranBuddy Chat Assistant:
Appears in the lower-right corner; can answer FAQs, guide new users, or link to relevant posts.

3.2 Internal Tools

- Moderator Dashboard AI Panel:

  - Flags potentially harmful or spam content.

  - Recommends tags for each new post.

  - Summarises daily discussions for staff review.

- Editorial Support:

  - Suggests trending community topics for the next week’s content.

  - Auto-generates SEO snippets (meta titles/descriptions).

4. Technical Architecture

4.1 System Flow Overview

Frontend (React/WordPress custom component):

- Input capture (search queries, thread content)

- Button triggers for “Summarise” and “Ask GranBuddy”

Backend (Node.js / Python microservice):

- Receives query or content from frontend

- Uses pre-trained language models for processing

- Returns structured JSON (summary, tags, or search results)

AI Layer:

- Embedding search (using OpenAI or Hugging Face Sentence Transformers)

- NLP classification (BERT / DistilBERT fine-tuned on GranHub data)

- Summarisation (OpenAI GPT or local Pegasus/Flan-T5)

- Content moderation (OpenAI moderation API or custom classifier)

Database Integration:

- Stores user queries, summaries, and tags

- Logs analytics events (e.g., “AI summary clicked”)

Infrastructure:

- Deployed via AWS Lambda or GCP Cloud Run (serverless)

- Logs stored in DynamoDB or PostgreSQL

- AI keys stored securely in Vault

Figure 2: Placeholder — “AI Architecture Stack Diagram”.

5. Data Sources & Preparation

| Data Type | Source | Use Case | Data Owner |
| --- | --- | --- | --- |
| Forum discussions | GranHub database | Summarisation, tagging | Product Team |
| Articles | Editorial CMS | Topic modelling | Content Lead |
| User search queries | Analytics logs | Intent clustering | Growth Analyst |
| Moderation logs | Admin data | Fine-tuning moderation model | Community Manager |

Data Preparation Process:

- Extract forum posts and article data via API.

- Clean text (remove HTML, normalize emojis, handle spelling errors).

- Label datasets for supervised learning (tagging, moderation).

- Embed texts into vector space for semantic retrieval.

- Deploy test model via staging API.

Privacy Note:
All data processing must comply with UK GDPR. No personally identifiable information (PII) is stored or shared with external model providers.

6. Development Plan & Milestones

| Month | Key Deliverable | Responsible | Tools/Tech | Success Metric |
| --- | --- | --- | --- | --- |
| Nov 2025 | Requirements gathering, data inventory | BA + Dev | Notion, Airtable | Scope approved |
| Dec 2025 | MVP semantic search prototype | Dev Team | Python, FAISS, Hugging Face | <2 sec response |
| Jan 2026 | “Summarise Thread” integration | Dev + Frontend | OpenAI API, LangChain | 80% accuracy in summary test |
| Feb 2026 | Moderator AI tagging panel (beta) | Dev + Moderator Team | FastAPI | 50% moderation workload reduced |
| Mar 2026 | User test phase + feedback loop | UX Lead | Maze, Typeform | >70% satisfaction |
| Apr 2026 | Public launch + monitoring dashboard | PM | GA4, Looker Studio | >1 000 users use AI features/month |
| May 2026 | Launch “GranBuddy” chatbot | AI Lead | Rasa / OpenAI | Avg. 2 interactions/user/session |

7. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Business Analyst | Translate business goals into AI feature requirements. |
| AI Developer | Model selection, fine-tuning, deployment. |
| Frontend Engineer | Integrate UI components and APIs. |
| Backend Engineer | Build endpoints, manage authentication. |
| Community Manager | Train AI moderation through tagging feedback. |
| Product Manager | Roadmap ownership, prioritization, QA. |
| QA Tester | Conduct usability, performance, and bias testing. |

8. AI Governance & Ethical Considerations

GranHub’s AI features must reflect the platform’s values of safety, clarity, and inclusivity.
Policies to implement:

- Transparency: AI-generated summaries clearly labelled as “AI-assisted”.

- User Control: Option to disable AI features in settings.

- Fairness: Regular audits to detect bias in tagging or moderation.

- Data Privacy: No use of private messages or personal data for training.

- Accountability: Monthly review meetings to evaluate AI outcomes and retraining needs.

9. Testing & QA Plan

Unit Tests:

- Input/output validation for API endpoints.

- Ensure summarization model always returns under 200 words.

Performance Tests:

- Latency < 2 seconds per request.

- System can handle 100 concurrent summarization calls.

Usability Tests:

- Seniors can use “Summarize” and “Search” features intuitively.

- Minimum 80% task success rate in usability testing.

Regression Tests:

- Every model update runs through automated evaluation (BLEU/ROUGE for summaries).

Figure 3: Placeholder — “AI Testing Workflow Diagram”.

10. KPI Framework

| KPI | Target | Description |
| --- | --- | --- |
| AI Search Adoption | 30% of forum visitors use AI search by Q4 2025 | Engagement metric |
| Avg. Summary Accuracy | >80% user satisfaction rating | Quality of AI output |
| Moderator Time Saved | -40% moderation effort | Operational efficiency |
| Bounce Rate Reduction | -15% by Q1 2026 | Improved relevance via AI |
| AI Bug Reports | <2% of sessions | Stability indicator |

11. Risk & Mitigation Matrix

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Over-reliance on third-party APIs | Medium | High | Maintain fallback local models |
| Misleading AI summaries | Medium | Medium | User feedback loop + human moderation |
| Privacy concerns | Low | High | Strict anonymization + audit |
| Latency issues | Medium | Medium | Use embeddings cache + batching |
| Lack of adoption | Medium | High | Conduct training videos and onboarding tutorials |

12. Scaling & Future Enhancements

Phase 4 (2026–2027) Ideas:

- AI-Powered Personal Feed: Personalized content recommendations.

- Voice Interaction: Seniors can “ask” GranBuddy via microphone.

- Sentiment Analysis: Measure mood of community threads for well-being research.

- Automated Weekly Digest: AI-curated newsletter summarizing top discussions.

Long-term goal: Position GranHub as the first AI-augmented online community for UK grandparents, combining empathy, clarity, and technology accessibility.

13. Summary of Development Stack

| Layer | Tool/Framework | Purpose |
| --- | --- | --- |
| AI Models | OpenAI GPT / HuggingFace | Summarization, tagging |
| Embedding DB | FAISS / Pinecone | Semantic search |
| API Layer | FastAPI (Python) | Model access layer |
| Frontend | React + WordPress | UI/UX components |
| Storage | AWS S3 / PostgreSQL | Logs, content, analytics |
| Monitoring | GA4 + Looker Studio | KPI dashboard |
| Security | Cloudflare + Vault | Key and data protection |

14. Implementation Timeline Snapshot

Q4 2025: Research, data prep, prototype AI search
Q1 2026: Summarisation & moderation AI rollout
Q2 2026: Beta testing, analytics integration
Q3 2026: Launch “GranBuddy” chatbot
Q4 2026: Optimisation and UX iteration

15. Success Criteria

At completion of this roadmap, GranHub should achieve:

- ≥70% of users reporting easier information access

- ≥30% improvement in forum participation

- ≥40% reduction in manual moderation hours

- Recognised AI-powered accessibility case study within UK media or charity partners

16. Closing Statement

GranHub’s AI roadmap isn’t about automation for its own sake—it’s about digital empowerment.
By embedding accessible, responsible, and purpose-built AI functions, GranHub can:

- Reduce user friction;

- Increase trust and engagement;

- Create new value for partners and advertisers;

- Establish leadership in the “AgeTech” digital community segment.

This AI initiative transforms GranHub from a content hub into a living ecosystem of intelligent interaction—making technology not just accessible to seniors, but genuinely helpful and human-centered.