GranHub A/B Testing Plan

1. Overview & Objectives

GranHub aims to increase user sign-ups, newsletter subscriptions, and engagement with content.
This A/B testing plan outlines three priority experiments designed to validate assumptions regarding messaging, user motivation, and content consumption patterns.

Each test aligns with our broader goals:

- Increase account registrations

- Grow the email list for retention marketing

- Improve on-page engagement signals for SEO

- Understand user content preferences

We will use a structured experimentation framework to ensure decisions are data-driven, statistically valid, and aligned with business strategy.

2. Experiment Framework

Each test includes:

- Hypothesis

- Variants

- Target Audience

- Primary & Secondary Metrics

- Success Criteria

- Test Duration & Sample Size

- Data Collection Tools

- Risks & Mitigations

- Action Plan After Test

Test 1: Homepage Hero Copy

1. Hypothesis

Clearer emotional messaging in the hero section will increase motivation to sign up because grandparents are driven by connection, relationships, and quality time.

2. Variants

- Variant A (Current / Control):
“Discover activities to enjoy with your grandchildren”

- Variant B (Emotional / Test):
“Stay connected. Create memories. Find ideas for your grandchildren.”

3. Target Audience

- All new visitors arriving on homepage

- Exclude returning users & internal team IPs

4. Primary Metric

- Sign-up Conversion Rate (account creation)

5. Secondary Metrics

- Click-through to activity pages

- Dwell time on homepage

- Bounce rate

6. Success Criteria

- Variant B wins if sign-up conversion improves by ≥ 12% over baseline with 95% confidence.

7. Test Duration

- Minimum 14 days OR until reaching statistical power of 80%.

- Estimated sample size: 5,000 unique visitors.

8. Tools

- Google Optimise (or Optimizely V2)

- GA4 for conversion tracking

- Hotjar for heatmaps

9. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Seasonal traffic fluctuation | Run test over full weeks only |
| Emotional messaging alienates some users | Monitor bounce rate & dwell time |

10. Post-Test Actions

- If B wins → roll out globally & feed messaging into all future landing pages

- If A wins → test imagery or CTA instead

Test 2: Subscription Call-to-Action Wording

1. Hypothesis

Value-driven CTAs will increase newsletter sign-up rate because grandparents respond better to practical outcomes (ideas, activities) rather than generic newsletters.

2. Variants

- Variant A (Control):
“Join our newsletter”

- Variant B (Value-focused):
“Get weekly ideas & activities”

3. Target Audience

- Article readers & homepage users

- Desktop + mobile

- Exclude existing subscribers

4. Primary Metric

- Email Opt-in Rate

5. Secondary Metrics

- CTA click-through rate

- Time spent on article pages (indicates distraction vs engagement)

- Unsubscribe rate after 7 days (quality metric)

6. Success Criteria

Variant B wins if subscription rate increases by ≥ 15% without increasing 7-day unsubscribe rate.

7. Test Duration

- Minimum 10 days

- Sample size goal: 3,000 CTA impressions

8. Tools

- HubSpot / Mailchimp

- GA4 event tracking

- Hotjar session recordings

9. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Inflated opt-ins but low-quality leads | Monitor unsubscribe & email engagement |
| Placement affects performance | Keep CTA placement identical across variants |

10. Post-Test Actions

- If B wins → update all CTAs across site + social posts + footer forms

- Create next A/B test: “Weekly ideas & activities” vs “Free age-based activity packs”

Test 3: Article Layout Structure

1. Hypothesis

A summary at the top will improve engagement because older users prefer quickly understanding content before deciding to scroll.

2. Variants

- Variant A (Control):
Short intro paragraph at top

- Variant B (Optimised):
Summary box at top (“Key Points” or “What You’ll Learn”)

3. Target Audience

- All visitors reading articles

- Exclude logged-in staff

4. Primary Metric

- Scroll Depth %

5. Secondary Metrics

- Average time-on-page

- Bounce rate

- Return rate (users consuming 2+ articles)

6. Success Criteria

Variant B wins if:

- Scroll depth improves by ≥ 10%, and

- Time-on-page improves by ≥ 8%

7. Test Duration

- Minimum 14 days

- Sample size: 4,000 article sessions

8. Tools

- GA4 (scroll tracking)

- Hotjar scroll maps

- Ahrefs / SEMrush to observe if engagement boosts SEO

9. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Highly visual articles skew results | Test across 10+ article types |
| Summary box visually cluttered | Ensure accessibility tested on mobile |

10. Post-Test Actions

- If B wins → implement site-wide “Summary Box” layout

- Next test → font size, spacing, or recommendation widgets

4. Cross-Test Governance

A/B Testing Rules

- Only run one test per page group at a time (avoid contamination)

- Maintain consistent traffic split (50/50)

- Do not stop tests early unless there is a negative impact on user experience

5. AI Tools Supporting the A/B Testing Process

| AI Tool | How It Helps | Example Use Case |
| --- | --- | --- |
| ChatGPT / Claude | Generate variant copy based on emotional triggers | 15 alternative hero phrases |
| Google Gemini Insights | Predict variant performance using behavioural modelling | Pretest which CTA has higher engagement likelihood |
| Hotjar AI Summary | Automatically summarises heatmaps & session recordings | Identifies confusion points on article pages |
| SurferSEO AI | Suggests article layouts for highest engagement | Recommends summary boxes or heading structures |
| HubSpot AI | Auto-segments email subscribers | Tests if CTA wording attracts higher-value leads |

6. Implementation Timeline (4 Weeks)

Week 1

- Finalise variants

- Set up GA4 + Hotjar tracking

- QA test environments

Week 2–3

- Run Test 1, 2, 3 in parallel (different pages)

- Monitor data for anomalies

Week 4

- Analyse significance

- Present results to team

- Roll out winning variants

- Plan next testing cycle